## Slide 1: Investigation of Vulnerabilities in Open RAN Implementations
Research Project – WS 22/23
Arnova Abdullah
Weekly meeting-04 (09.11.2022)

## Slide 2
Previous Weeks Meeting Details
Week 1 Meeting (19.10.2022)
  Basics about Radio Access Network (History, parts of RAN for 1G, 2G, 3G, 4G)
  Basics about Open RAN (Distribution unit, central unit, user plane, control plane, interfaces, front haul, mid haul, backhaul)
  Open RAN risk analysis (Stakeholders of attackers-User, external attacker, cloud operator**, RAN operator**)
Week 2 Meeting (26.10.2022)
  Installation of Kali Linux and Metasploitable
  Atomic Red Team GitHub repository download
  Research other open-source attack tools
Week 3 Meeting (02.11.2022)
  Penetration testing using Kali Linux
  Try Atomic tests by invoke-atomic
  Get used to commands used for running a test
  Research details about one of the attack tools - Infection Monkey
  Read research papers on the risk of 5G open RAN

## Slide 3
Week 4 Meeting (09.11.2022)
Finding the most relatable attacks from the MITRE ATTACK list (On going)
  Reading literature about the interfaces of Open RAN in 5G
  What could be the possible attacks on the interfaces?
  Analyzing the enterprise attack techniques
Learning how to install kali Linux and other tools in the Docker container. (Not done)
If Infection Monkey is downloaded, then get used to this tool. (Not done)
If Infection Monkey is not downloaded then investigate Caldera.
Professor Knospe has offered a Netacad e-learning course CyberOps in the IT security course. It seems helpful and relatable for evaluating more about attack scenarios and tools. I will be continuing to do this course besides other plans. (ongoing)

## Slide 4
Most relatable attacks from the MITRE ATTACK list
Finding the most relatable attacks from the MITRE ATTACK list
  ATT&CK: Tactics, techniques, common knowledge
  Matrix of tactics and techniques
  Tactics are the attack name
  Techniques are how an attack can be done
There are different components in open RAN
  What are the attacks that can be done for different components
  A cloud provider can just stop the virtual machine
    As a user then we don’t have the access to control plane
  Virtualized environment attack vector
Output of this RP: Matching attack vector to the open RAN

## Slide 5
Akamai-Infection monkey (discussion in meeting)
Akamai- Infection Monkey
  Akamai is a content delivery network operator.
  A content delivery network, or content distribution network, is
    a geographically distributed network of proxy servers and their data centers.
    The goal is to provide high availability and performance by distributing the service spatially relative to end users.
    Deliver from best-suited database server
    Change happens dynamically depending on whether the content is available or not.

## Slide 6
Research Paper by MOU
MOU- Memorandum of understanding
  Deutsche Telecom
  Orange
  Telephonica
  Vodaphone
SFG- Security Focus Group
Attack surface is expanded due to
  Open architecture
  Cloud-based architecture
MNO will be free to select product and solution

## Slide 7
Next Steps (Week 5) (Until 09.11.2022)
Install Infection monkey
  Download with filling up form from Akamai website
  Install according to installation procedure
  Get used to all the features and Gui
Compare Atomic Red Team and Infection Monkey
Start learning Docker container
  https://developer.cisco.com/learning/tracks/containers/
  https://learning.oreilly.com/videos/docker-fundamentals-for/9781803237428/9781803237428-video1_1/